A Scrum Master is not only a servant-leader to the Scrum Team and organization, it’s also considered a management position. Which three activities describe what a Scrum Master manages as reflected by the Scrum Guide? (Choose three.)

Managing the process in which Scrum is applied.

The way Scrum is understood and enacted within the organization.

Removing organizational impediments that limits the team’s progress and productivity.

Steven, a Scrum Master, has been hired by an organization that is new to Scrum. He has been invited to meet the IT and product management team to kick-off the project. During the meeting the Product Owner asks how many Sprints will be needed to address the entire architecture and infrastructure before working on the features for the new product. What are the two best responses for Steven to explain how such work is handled in Scrum? (Choose two.)

You explain that it is more effective when architecture and infrastructure emerge alongside the development of business functionality. The additional advantage is that business value iscreated more quickly and earlier.

You coach the Product Owner and Development Team to add this work to Product Backlog to ensure transparency, have the Development Team estimate the work and do this in early Sprints while also creating some businessfunctionality in the early Sprints.

Which statement is FALSE in regards to the Sprint Goal?

The Development Team commits to it. ĐÚNG ( do hỏi câu sai nên ko chọn)

The Scrum Team discusses openly about alternative ways to reach it. ĐÚNG

It helps increase focus. ĐÚNG

The Product Owner respects the Development Team’s opinion on whether they can achieve it. ĐÚNG

It is only a forecast and changes during the Sprint as more is learned.

If it doesn’t seem achievable, the Development Team has the courage to tell the Product Owner. ĐÚNG

What is a Product Owner responsibility that he/she might delegate?

Writing User Stories  Thuộc về chuyên môn của P.O

Representing stakeholders to the Scrum team  chắc chắn là chuyên môn của P.O

Attending the Sprint Review  Bắt buộc P.O tham gia

Ordering the Product Backlog  giao được cho Developer team

A Scrum Master is keeping a list of open impediments, but it is growing and he/she has been able to resolve only a small portion of the impediments. Which would be the LEAST helpful technique in this situation?

Consulting with the Development Team

Alerting management to the impediments and their impact.

Arranging a triage meeting with all project managers.

Top of Form

Prioritizing the list and working on them in order.

Which of these tools is mandatory for the Product Owner to use?

- Không tool nào là bắt buộc hết nhé. Việc quyết định là do P.O

Bottom of Form

Which approach would you recommend to ensure that the Product Backlog items discussed at Sprint Planning are well understood, actionable, and easier to forecast?

Having a separate group of business analysts and functional testers analyzing high-ordered Product Backlog items before Sprint Planning.

Having the Product Owner work with stakeholders between the end of the last Sprint and before beginning the next to prepare the Product Backlog items so not to interrupt the Development Team.

Having the business analysts in the Development Team create the upcoming Product Backlog items during a Sprint and adding them to the next Sprint’s forecast.

Top of Form

Having the Development Team use some time during each Sprint to help the Product Owner analyze, estimate, and design items at the top of the Product Backlog that is projected to be worked on in the upcoming Sprint.

Bottom of Form

As a Scrum Master, you observe that the Product Owner is not collaborating with the Development Team effectively. What action would you take?

Coach the Product Owner. Là nhiệu vụ của S.M

Send the Product Owner to training  ai training ?? Sai

Nominate a proxy Product Owner.  không có Proxy nhé. Sai

The Product Owner’s primary concern is the flow of value reflected in the ordering of the Product Backlog.

- TRUE

Your organization has formed a new Scrum Team and has assigned you as the Scrum Master. In what ways would you help the team start?

Ensure the Scrum Team members have compatible personalities, have the tech leads clarify the expectations and responsibilities of each role, and propose a performance rewards system.

Top of Form

Have the Scrum Team members introduce their background experience with each other, ask the Product Owner to discuss the product and answer questions, and ensure the team understands the need for a Definition of “Done.”

Adding more resources in Scrum will proportionally increase the value delivered.

Sai, tăng resource không đảm bảo được

Bottom of Form

During Sprint Planning, the Development Team was not able to confidently forecast a Sprint Backlog but the Scrum Team was able to create a Sprint Goal for upcoming Sprint. What action should the Scrum Master take?

Forecast the most likely Product Backlog items to meet the goal and discuss in the upcoming Sprint Retrospective why this happened and what changes will make it less likely to recur.

Extend the Sprint Planning time-box until the Development Team can forecast enough items to begin the Sprint.  Không mở rộng thời gian được, scrum là fix time.

Postpone the Sprint in order for the Product Owner to refine the Product Backlog to the level needed.  Vì một lý do nhỏ mà hoãn lại là sai

Top of Form

Request assistance from the technical architect.  Kiếm ông bên ngoài vào là sai

During the Sprint Retrospective, the team is discussing the quality issues that prevented the team from delivering a releasable Increment at the end of the Sprint. The Development Team does, however, mention that they were able to achieve a high velocity. What are the best two responses for Steven, their Scrum Master, to take? (Choose two.)

Agree and acknowledge the Development Team’s hard work, so they will be motivated to do even more in the next Sprint.  Sai, do đang bị issues chất lượng

Acknowledge the hard work but remind the Development Team that they need to improve in order to do even more in the next Sprint.  Thừa nhận công việc khó khăn là sai, sẽ có tiền lệ.

Stress the value of working software over measured velocity.   Nhấn mạnh giá trị của phần mềm vượt lên trên cả tốc độ .

Facilitate a discussion on how to improve the quality to a level high enough for the Increment to be releasable, even if the measured velocity drops in the next Sprint.  cứ nhìn vào keywork facilitate là được.

During a Product Backlog refinement meeting, the Product Owner introduces a business objective that will be worked on for the next several Sprints. The Product Owner envisions several key features necessary to be delivered in order to meet the business objective. As the features will be using sensitive user data it will be subjected to external security audits. These non-functional security requirements were not applicable to previous Increments. What are two good ways the Development Team can handle these high-security concerns? (Choose two.)

They should be handled in a parallel Sprint by a separate security team so that security can be resolved through application enhancements without impacting the functional development.

- Không đúng do tách riêng ra và còn nói là không impacting

They should be planned in parallel Sprints so not to disrupt the Development Team during feature development. After security concerns have been finalized, they will be applied to the work that is already completed before new featuredevelopment can continue.  Không đúng, nếu lập kế hoạch song song thì sẽ không minh bạch

Bottom of Form

They are added to the Product Backlog and addressed throughout the next Sprints, combined with creating the business functionality in those Sprints, no matter how small the business functionality.

- Thêm vào Product Backlog và giải quyết trong quá trình chạy Sprint.

During the Sprint Retrospective, the Development Team assesses how to add these expectations to their Definition of Done so every future Increment will meet these security requirements. If needed they can work with externalspecialists to better understand the requirements.

- Đánh giá trong quá trình Restrospective để đưa ra vào DofD

A new Product Owner is hired to work on an existing product that has ongoing for five Sprints. He/she is unsure about all of the responsibilities of a Product Owner. Which of these Product Owner’s activities are defined in Scrum?

Ensuring work is completed within scope and time.  Gần đúng scope và time chỉ phản ánh 1 phần thôi, còn cả độ thỏa mãn khách hàng….

Describing features as Use Cases.  Không bắt buộc xài Use Case

Interacting with stakeholders and ensuring that the most valuable functionality is always produced first.

Top of Form

Writing User Stories.  Không bắt buộc xài User Stories

Which two scenarios would best represent a self-organizing Development Team? (Choose two.)

The Development Team members are strictly focused on the work within their functional role and always handing off the work to other roles in a timely matter.

Management works with the Scrum Master to optimize the Development Team’s progress during the Sprint.  Team là tự quản không cần can thiệp

Development Team members collaboratively select and re-plan their work throughout the Sprint.  Đúng.

The Development Team invites external people to the Sprint Planning to help them create a complete and detailed Sprint Backlog  Cái này ông P.O mời.

The Development Team creates its own Sprint Backlog, reflecting all work that is part of the Definition of Done.  ĐÚNG

Multiple Scrum Teams working from the same Product Backlog must have the same Sprint start dates.

Không nhất thiết phải cùng nhé.

You have been hired as a Scrum Master for a company that has been doing business for over fifty years. In order to stay competitive, they have started an initiative to digitize their legacy systems. The company has several Scrum Teams working on different components that will be integrated to a single back office platform. Your team is responsible for building the back office platform and integrating all other components. The Scrum Teams work in two week Sprints and are expected to deliver all functionality in six Sprints. During development the requirement changes in the other components have been slowing down your team’s progress. Because of these changes, your team has estimated that they will not be able to deliver all expected work within the original timeframe. The Scrum Teams working on the other components confirm that they are still on track to meet the expected delivery date. The program manager in charge of the digitization initiative is upset and angry with your team. As a Scrum Master, what could you do to help the Product Owner?

You suggest working with the program manager and the other teams on the ordering and the value of your team’s open Product Backlog items to redefine the possible delivery date.  có khả năng đúng.

You shorten your team’s Sprints to be ready sooner.  Không thể rút ngắn được

You remove all items from the Product Backlog for which development is forecasted to be beyond the expected date. These are likely to be low value anyhow.  sai, không có chuyện remove all item ra

Top of Form

You suggest adding additional developers to the team in order to increase velocity and meet the original date.  thêm resource vào thời điểm này ko giải quyết vấn đề.

The Sprint length should be:

Short enough to be able to synchronize the development work with other business events.

Short enough to keep the business risk acceptable to the Product Owner.

All of these answers are correct.

Top of Form

No more than one month.

The Scrum Master is responsible for the process in which Scrum is adopted and enacted.

DUNG

The outcome of a Sprint can be impacted by which of the following? (Choose all that apply.)

The complexity and stability of the technology.

The complexity of the requirements.

The working relationships and skills of the people on the Scrum Team(s).

3Bottom of Form

Bottom of Form

Ca 3 deu dung.

22: Several Sprints into a project, a client is complaining to the Product Owner about the poor performance of the product. As a Scrum Master, how can you help the Product Owner?

Notify the team responsible for system performance.  chỉ thông báo thì không có tác dụng.

Tell the Product Owner performance is defined by the Development Team  không có tính trách nhiệm

Note the issue for the next Sprint Retrospective.  không có tính trách nhiệm

Top of Form

Coach the Product Owner on effective ways to communicate this concern to the Development Team and encourage the Product Owner to add the performance issue to the Product Backlog.

23 A Scrum Master teaches those who are interested in the Development Team’s progress that progress in Scrum comes from inspecting an Increment at the Sprint Review.

Câu này là sai

Which role would know the most about the progress toward a business objective or a release, and be able to explain clearly the alternatives?

P.O

25: What is the most appropriate action for the Scrum Master to take if the Product Owner is having difficulties managing the Product Backlog?

Delay the Sprint in order for the Product Owner to have enough time to prioritize the Product Backlog.  Nhìn động từ delay là loại

Offer the Product Owner help in understanding that the goal of ordering the Product Backlog is to maximize the flow of value.   tối ưu hóa giá trị.

Delegate the work to the Assistant Product Owner.  ko có khái niệm Assistant Product.

Have the Development Team order the work instead of the Product Owner.  Yêu cầu ông Develop sắp xếp, cái này là sai nguyên tắc, vì khi ông P.O nhờ thì mới làm.

Have the Product Owner order the items based on size, having the Development Team work on the smallest items first.  việc order này bị thiếu, không chỉ order trên size mà còn nhiều yếu tố khác.

Which Scrum Value is impacted by trust?

CFCOR  nhớ keyword

During the Sprint Review of a scaled development effort, each Scrum Team should demonstrate its individual Increment in a separate branch of the code.

Luôn tuân thủ một thể thống nhất để thể hiện tính transparancy

In Scrum, how would budgeting and financial forecasting be performed? (Choose two.) Tài chính và ngân sách sẽ lập như thế nào

A single release may be funded with several Sprints where every Sprint is producing shippable increments.

Budgeting is not necessary as the only funding necessary is the operational costs of the Scrum Teams.  sai

Fixed budgets are not allowed in Scrum.  sai, lý luận theo hướng scrum thay đổi liên tục nên ko thể fixed budget được.

Frequently inspect the outcomes of the delivered Sprint Increments to understand how much value is being produced per investment spent.

A Development Team member has notified the Scrum Master of a potential data security risk. What action should the Scrum Master take?

Add a Product Backlog item to address the security issue.  ông S.M không làm điều này

Ask the Development Team member to share the issue with the team as soon as possible.

Wait until the Sprint Retrospective to add security to the definition of “Done”.  Scrum phả nhanh gọn lẹ nên không có khái niệm đợi chờ.

Notify the test team.  Làm méo gì có test team.

Which statement best describes the responsibility of the Product Owner?

Optimizing the value of the work the Development Team does.  Dòng giá trị mà Developer team mang lại.

Managing the Development Team.  Không quản lý ở đây

Acting as the go-between for the stakeholders.  Sai

Top of Form

Ensuring that the work meets the commitments to the stakeholders.  Sai,

During the Sprint Review, one of the stakeholders announces that due to recent market changes, there is risk that funding might be reduced for the project. This triggers tensions to rise and arguments to break out between members. As a Scrum Master, what would be the best two actions to take? (Choose two.)

Defend the original budget and request the stakeholders to adhere to the original agreed funding for the product.  Mang tính bắt buộc, có thể sai.

Encourage the stakeholders and Product Owner to focus on delivering the highest value items for the next Sprint.

Be objective and request for a short break for people to calm down.--> chưa hiểu vì sao đúng.

Avoid getting involved as it is the Product Owner’s responsibility to manage stakeholder expectations.

Top of Form

Inform everyone that the team needs to stay busy until the information is formally announced.

Your company has notified the stakeholders that they will be delivering the first release of a new product within ten Sprints. On the seventh Sprint, the Scrum Team discovers that they will not be able to include all of the expected features within the first release. The Product Owner believes if they remove some items from the Definition of Done they will be able to accelerate the development process. The Development Team objects to this idea as it will lead to technical debt. As a Scrum Master, what would be the best two ways to explain to the Product Owner the impact of technical debt? (Choose two.)

As long as there is still technical debt in the current release, feature development for the next release cannot be started. The Product Owner must first agree to this impact before allowing changes to the Definition of Done.

Reducing the Definition of Done will introduce unknown errors as development progresses and functionality is added. The system can become more difficult to stabilize as work progresses. Development for the actual release as well asfuture releases will be slowed down in unpredictable ways.

Releasing the version upon a reduced Definition of Done creates false assumptions about the actual state of the system. This will create many interruptions during the development of the next release as fixes will need to be done to theprevious release caused from a reduction of quality.

Top of Form

The amount of technical debt will need to be analyzed in order to understand the impact on subsequent releases in order to allocate additional Sprints at the end of the project.

What would be the responsibilities of a self-organizing Development Team?

Update stakeholders on the daily progress and keep the burn-down chart updated.

Select the Product Backlog items for the Sprint and do the work planned in the Sprint Backlog.

Writing User Stories and reordering the Product Backlog.

Top of Form

Deciding on the value of the product features and value estimations.

As a Scrum Master, what would you strive for if five new Scrum Teams were to work on one product?

The product has one Product Backlog and one Product Owner.

Which of the following is true about the Product Owner role?

Who manages the progress of work during a Sprint?

The Development Team is self-organized, thus manages and decides how to manage their own progress.

Which stakeholder is the most important for the Product Owner to satisfy?

The Product’s users

Steven, who is a Scrum Master, on one of the Scrum Teams has approached you asking for advice. Their Daily Scrum requires more than 15 minutes and the team has suggested dividing themselves into two separate teams in order to stay within the time box. As another Scrum Master, what would be the best response?

Unsure ? dividing a team into two cannot be decided based on this information. You offer to observe. Không đủ thông tin ra quyết định.

What guideline should the Scrum Master provide if the Product Owner asks how estimations should be made in Scrum?

The Development Team is responsible for estimates. Top of Form

On a project where multiple Scrum Teams are working from the same Product Backlog, how should the work be distributed between teams?

Each Scrum Team must have an equal amount of User Stories per Sprint.

The Development Teams pull in work from a shared Product Backlog in agreement with the Product Owner and the other teams.

The Scrum Team with the highest capacity will pull items from the Product Backlog first.

Top of Form

The Product Owner separates the Product Backlog items for each team.

https://quizform.net/exam/385/learning/40Bottom of Form

Bottom of Form

Bottom of Form

Bottom of Form

Bottom of Form

Bottom of Form