1. In the Sprint Planning meeting, the Product Owner and the Development Team were unable to reach a clear understanding about the highest order Product Backlog items. Because of this, the Development Team couldn't figure out how much functionality it could forecast for the upcoming Sprint. They were able to agree on a Sprint Goal, however.

Which of the following two actions should the Scrum Master support?

a) Forecast the most likely Product Backlog to meet the goal and create Sprint Backlog based on a likely initial design and plan. Once the time-box for the Sprint Planning meeting is over, start the Sprint and continue to analyze, decompose, and create additional functionality during the Sprint.

→ Để tránh behind the schedule, vẫn để Sprint Planning diễn ra bình thường. SM thừa nhận rằng tất cả PB items không thể clarify ngay đầu Sprint nhưng cho phép linh hoạt và thích ứng vì trong quá trình during the Sprint, developers sẽ khám phá ra những requirements mới để hiểu sâu sắc hơn PB items

b) Discuss in the upcoming Sprint Retrospective why this happened and what changes will make it less likely to recur.

→ Xử lý root cause: Understanding the highest order

c) Ask everyone to take as much time as needed to analyze the Product Backlog first, and then reconvene another Sprint Planning meeting.

d) Cancel the Sprint. Send the entire team to an advanced Scrum training and then start a new Sprint.

e) Continue the Sprint Planning meeting past its time-box until an adequate number of Product Backlog items are well enough understood for the Development Team to make a complete forecast. Then start the Sprint

2.  What are two ways that architecture and infrastructure are handled in Scrum?

→ Có 2 cách giải quyết là thực hiện ngay ở các Sprint đầu hoặc defer thực hiện cho đến khi nó liên quan tới các PB item đã chọn

a)They are discussed during Product Backlog refinement and are developed only along with selected functionality.

b)They are added to the Product Backlog and addressed in early Sprints, while always requiring at least some business functionality, no matter how small.

c)They are built by a separate team through the creation of an architectural runway.

d) They are discussed, determined, and documented before the actual feature development Sprints.

3. A scaled Scrum effort is one that conforms to Scrum and uses more than one Scrum Team for one or more Sprints.

a) True

b) False

6. What are two good ways for a Scrum Team to ensure that security concerns are satisfied?

a) Add a Sprint to specifically resolve all security concerns.

b) Postpone the work until a specialist can perform a security audit and create a list of security-related Product Backlog items.

c) Delegate the work to the concerned department.

d) Add security concerns to the definition of "Done".

e) Have the Scrum Team create Product Backlog items for each concern.

7. A Development Team selects a set of Product Backlog items for a Sprint Backlog with the intent to get the selected items "Done" by the end of the Sprint. Which three phrases best describe the purpose of having a definition of "Done"?

a) It tracks the percent completeness of a Product Backlog item.

b) It defines what it takes for an Increment to be ready for release.

c) It controls whether the developers have performed their tasks.

d) It creates transparency over the work inspected at the Sprint Review.

e) It provides a template for elements that need to be included in the technical documentation.

f) It guides the Development Team in creating a forecast at the Sprint Planning.

8. Self-organization works best when there are goals and boundaries. Select two requirements from the Scrum framework that are key for a Scrum master to teach teams to help them self-organize:

a. Time-boxing events to manage risks → Giúp team self-organize để prioritize các tasks, hợp tác và đưa ra quyết định để đạt được mục tiêu của các event trong time frame

b. Forming teams happens by the Product Owner selecting each member

c. Having an even number of team members to be able to do pair programming

d. Creating a releasable Increment by the end of each Sprint → Giúp team self-organize để lên plan đáp ứng DoD để release

e. Maintaining and preferably increasing velocity  → liên quan đến velocity, ko liên quan đến self-organize

9. Technical systems can be decomposed to composite elements, from the large to the small. Basic components may be represented as activities, workflows, functions, features, capabilities, and other similar nomenclature. How does this system decomposition affect Scrum Teams on scaled projects?

a) Scrum Teams self-organize according to the system decomposition created in design models. The Product Backlog is similarly decomposed. People are assigned to Scrum Teams based on expertise. Hardening Sprints ensure time for resolving dependencies between teams.

b) How the organization discusses and plans the work of creating software will be reflected in the implementation of that software.

c) Meta-Scrum Teams of up to two hundred people are formed. They then map themselves into appropriately sized Scrum Teams for actual development. This may change every Sprint. Each Meta-Scrum Team manages its own decomposition and integration needs.

d) There is one Scrum Team for each functional software layer whose job is to co-ordinate dependencies, work allocation, integration, and testing.

10. Hardening Sprints are dedicated to resolving dependencies and fixing open bugs. Every 3rd or 4th Sprint may be a hardening sprint as required.

- True

- False

11. How should Product Backlog items be chosen when multiple Scrum Teams work from the same Product Backlog?

a) The Product Owner decides.

b) The Development Teams pull in work in agreement with the Product Owner.

c) The Scrum Team with the highest velocity pulls Product Backlog items first.

dI Each Scrum Team takes an equal number of items. → Mỗi team có 1 velocity khác nhau

e) The Product Owner should provide each team with its own Product Backlog. → chỉ có 1 PB

12. Four new Scrum Teams have been created to build ONE product. A few of the developers on one of the Dev Teams asks the Scrum Master how their sprint work is going to remain aligned. What should the scrum master do?

a) Collect the sprint tasks from the teams at the end of their sprint planning and merge that into a consolidated plan for the entire sprint

b) Visit every team each day to inspect that their sprint backlogs are aligned

c) Teach them that it is their responsibility to work with the other teams to create an integrated Increment

d) Teach the Product Owner to work with the lead developers on ordering the Product Backlog in a way to avoid too much technical and development overlap during a sprint  → Không tồn tại role có title là lead developer

13. Select two ways in which technical debt impacts transparency.

a) It enhances transparency for the Product Owner as a Development Team is not allowed to do additional feature development in a Sprint as long as there is technical debt. → Có technical debt vẫn additional feature development bình thường

b) As development progresses and code is added, the system becomes more difficult to stabilize, which results in future work being slowed down in unpredictable ways.

c) It leads to false assumptions about the current state of the system, specifically of an Increment being releasable at the end of a Sprint.

d) When calculated and estimated, the total amount of technical debt shows exactly how long until the Product Owner can release the Increment.

14. To improve average velocity across multiple Scrum teams, analysts are encouraged to employ a “definition of ready” to ensure

a) True

b) False

15. Twelve (12) Scrum Teams are working on a single product. Which one of the following Sprint Planning formats is most likely to be effective?

a) Product Owners and management may employ a Pre-Sprint Planning Meeting to plan the goals and content of an upcoming Sprint. The Planning Team then shares the work assignments in the Sprint Planning Meeting to the Development Teams who will actually create the product Increment.

b) All Scrum Teams meet together at the same time in a shared location, and the Product Backlog is visible to all. Scrum Teams figure out what Sprint Goals and Product Backlog they will work on in the upcoming Sprint. They coordinate dependencies, shift team members as needed, and create Sprint Backlogs.

c) Product Owners and representatives from the Development Teams meet to define goals, and select Product Backlog items. Development Team representatives then take the assigned Product Backlog items back to their Development Teams for decomposition into a Sprint Backlog.

17. Scrum teams should normalize their estimates so that management can use team velocities as a coordinated

a. True

b. False → Mỗi team có 1 velocity riêng, ko thể normalize estimates across team được

21. You have just been hired by a company new to Scrum. Your management has assigned you to be the Scrum Master of six new Scrum Teams. These teams will build one product. Select two conditions you should strive for in this scenario:

a) There should be six Product Owners, one for each Scrum Team.

b) The product has one Product Backlog.

c) There should be only one Product Owner.

d) There should be six Product Owners, reporting to a chief Product Owner.

e) Each Scrum Team should have a separate Product Backlog.

23. From the list below, what is the most important concern for multiple Development Teams when they are working from the same Product Backlog?

a) Making sure there's enough work for everyone on every team

b) Minimizing dependencies between teams

c) Meeting original scope projections

d) Clear definition of requirements

26. A 2000 person software company has been losing money and market share for 3 consecutive years. The CEO has worked hard on the last resort, a merger with a software giant. As part of this merger the CEO feels the company needs to "go agile," and wants all 200 teams to use Scrum as soon as possible. Which of the following strategies is the best course of action?

a) Assign the teams the goal of going agile in a smooth manner. Have all team members become certified to demonstrate they have basic knowledge in Scrum within 3 months. Assessment results should be reviewed collaboratively by the Agile black belts of the company. Agile black belts must be certified with at least a 95% passing grade.

b) Deprecate all old procedures, positions, titles and function descriptions. Replace them with Scrum terms while instructing the teams to act upon their new accountability going forward. Ask the process and procedures department to hand out detailed role descriptions, and the business architects to create a unified set of quality standards for teams to abide by immediately

c) Bring in an external consulting company to create a plan for all development to be done upon Scrum. Creation of the plan should take no more than 30 days. Execution will be agreed by the company and the senior executives of the company, as they will own the change. Until then no promises of elapse time are possible.

d) Bring the pros and cons of the merger to the departments and their teams to stress urgency. Bring in external people with relevant experience to work with the teams to understand and adopt Scrum. Work with the Scrum Masters to identify organizational problems that hinder the teams.

29. What are two things a group of 100 people should take into account when they are forming into multiple Scrum Teams?

a) The skills needed for the specific technical layer the team will develop (such as database or UI)

b) The mixture of senior and junior people on each team

c) The effect of team size on the team's ability to work together

d) The mixture of skills in each team to avoid dependencies on external experts

32. Which best describes the role of budgeting in Scrum?

→ Scrum yêu cầu lập ngân sách thông qua việc xác định các Sprint Goal và ước lượng chi phí để đạt goal này. Điều này giúp đảm bảo nguồn lực tài chính được sử dụng một cách hiệu quả và mang lại giá trị cao nhất cho KH

a)Sprints are best funded in batches ensuring specific sets of functionality are delivered as a single release.

b)Scrum does not align with traditional and generally accepted accounting practices.

c)It is ideally revisited as frequently as each Sprint to ensure value is being delivered.

d)The only funding is for the run cost (time and materials) of the Scrum Teams, so no budgeting process is needed.

33. Management has planned for over two hundred (200) developers to work on a new, critical product. Prior to them being formed into teams and beginning to develop the software, an overall architecture and integrating design is needed. Which of the following approaches employs Scrum and Agile principles most effectively?

a)Form one or two teams of the best developers to create a foundation that instantiates the non-functional requirements and several high value functions. Then increase the number of teams using the shared architecture.

b)Form a cross-cutting team of architects and designers. This team will serve as consultants to the other Scrum teams as integration questions arise during development.

c)Design and instantiate an appropriate Service Oriented Architecture (SOA) before beginning feature development. Train Development Teams on how to consume the shared SOA in their feature development, then begin feature development Sprints.

d)Have the best designers and developers create an appropriate design and architecture. Include design models that the rest of the developers will include while implementing features.

34. What is the purpose of a Scrum of Scrums?

a)Align plans for different Scrum Teams by bringing the Scrum Masters together every day.

b)Meet to report to stakeholders.

c)Align Product Backlogs of related products by bringing their Product Owners together.

d)Share cross-team experiences of different Scrum Masters.

e)Align plans of different Development Teams working on the same product

35. A multi-national company, which has five major products, is using Scrum for product development. Which statements are the two best alternatives for how many Product Owners exist? (Choose 2.)

a) One specific Product Owner is responsible for all five products. This Product Owner may delegate to others for specific value, capabilities, and functionality within each product.

b) One specific Product Owner is responsible for each product. This Product Owner may delegate to others for specific value, capabilities, and functionality within the product.

c) One and only one. The Product Owner may not delegate to others for specific value, capabilities, and functionality.

d) As many as are needed to communicate expectations and requirements with Development Teams.

The third question was covered in the following thread on 2nd December:

http://www.scrum.org/Forums/aft/1193

...and again in this thread on 2nd March:

http://www.scrum.org/Forums/aft/1172

37. What are two things a group of 100 people should take into account when they are forming into multiple Scrum Teams? (firefox)

a) The skills needed for the specific technical layer the team will develop (such as database or UI)

b) The mixture of senior and junior people on each team

c) The effect of team size on the team's ability to work together

d) The mixture of skills in each team to avoid dependencies on external experts

38. Many Development Teams working in the same code creates coordination problems which can be sufficiently addressed with a comprehensive branching and merging model in shared version control.

→ Branching and merging model in shared version control không đủ để giải quyết các vấn đề coordination. Cần thêm các yếu tố khác như giao tiếp hiệu quả, quản lý dự án rõ ràng, các công cụ cộng tác,... cũng đóng vai trò quan trọng

a)True

b) False

=> Đáp án đúng là b. False (check trên open assessment)

40. Using Scrum ensures that adding more resources to a project proportionally increases the value delivered.

a/True

b/ False

41. Which two behaviors demonstrate that a team is self-organizing?

a)The Development Team invites external people to the Sprint Planning to ask them how to turn Product Backlog items into an Increment via a complete and detailed Sprint Backlog.

b)The Development Team members work within the boundaries of their functional description and nicely hand off work from analyst to developer to tester to integration.

c)The Development Team creates their own Sprint backlog, reflecting all work that is part of the definition of "Done."

d)Development Team members collaboratively select their own work during the Sprint.

e)The Scrum Master is no longer needed.

42. What three techniques should the Scrum Master use when the Scrum Team gets caught in an internal disagreement about which development techniques to apply?

a) Involve the complete team.

b) Ask an external technical specialist to make the decision.

c) Send every team member to the company's HR department to express their concerns.

d) Use coaching techniques like open questions and active listening.

e) Consult with team members individually, carefully listening.

44. What are two good way for development team to make non-functional requirement visible?

a. Run the integration and regression tests before the end of the sprint, and capture the open work for the sprint backlog of the next Sprint

b. Add them to the definition of Done so the work is taken care of every Sprint

c. Put them on a separate list on the scrum broad, available for all to see.

d. Add them to Product Backlog and keep the Product Owner posted on the expected effort.

45. Which of the following techniques would likely be the least effective way of fostering communication between the Development Team and Product Owner

A. Assume a liaison role between both parties → liaison role: role chịu trách nhiệm liên lạc => ko face-to-face => dễ misunderstanding

B. Coach the Development Team to describe their work from a ‘business needs’ context

C. Coach the Product Owner so they understand, to the extent practical, the technical details of the work being performed

D. Actively monitor how the two parties are communicating

46. Meetings for a geographically distributed team require a fair amount logistical coordination (e.g. setting up teleconference numbers, booking meeting rooms, etc.). Given the effort required, the Scrum Master should:

A. Allow the self-managing team to determine the best approach to conduct meetings.

B. Coordinate and schedule meetings that are required for Scrum and inform the team of how these meetings will be conducted.

C. Ask for management’s assistance.

D. Establish a shared schedule among the team for hosting these meetings.

47. Currently, your Development Teams are organized to address a single layer only (for example, front end, middle tier, back end, and interfaces). What are three things to consider when deciding to move away from such component teams toward feature teams?

a) Productivity may suffer when making this kind of move.

b) You cannot do Scrum without feature teams.

c) With feature teams, it is easier to calculate the productivity per team.

d) Feature teams have less communication overhead.

e) Getting support from the business side first helps.

48. Management has planned for over two hundred (200) developers to work on a new, critical product. Prior to them being formed into teams and beginning to develop the software, an overall architecture and integrating design is needed. Which of the following approaches employs Scrum and Agile principles most effectively?

a)Form one or two teams of the best developers to create a foundation that instantiates the non-functional requirements and several high value functions. Then increase the number of teams using the shared architecture.

b) Form a cross-cutting team of architects and designers. This team will serve as consultants to the other Scrum teams as integration questions arise during development.

c) Design and instantiate an appropriate Service Oriented Architecture (SOA) before beginning feature development. Train Development Teams on how to consume the shared SOA in their feature development, then begin feature development Sprints.

d) Have the best designers and developers create an appropriate design and architecture. Include design models that the rest of the developers will include while implementing features.

49. You are the Scrum Master on a newly formed Scrum Team. Which three of the following activities would probably help the team in starting up?

a)Ask the Product Owner to discuss the product or project, its history, goals, and context, as well as answer  questions.

b) Have the Scrum Team members introduce themselves to each other and give a brief background of their skills and work history.

c) Ensure the Scrum Team members have compatible personalities.

d) Introduce a bonus system for the top performers in the team.

e) Have the Development Team identify and discuss the process for turning Product Backlog items into an increment of potentially releasable software.

f) Have the development managers for each Development Team member introduce their direct reports and go over their responsibilities on the Scrum Team.

50. A Development team selects a set of Product Backlog items for a Sprint Backlog with the intent to get the selected item done by the end of the sprint.

51. Select two ways that time-boxing promotes self-organization.

a) Time-boxes help everyone focus on the same problem at the same time.

b)Teams can determine on their own how much overtime is acceptable for a time-box, generally expressed as a percentage of the time-box.

c) Time-boxes encourage the people who are closest to the problem to create the best possible result in the time allotted, given the current context.

d)Time-boxes eliminate politics and bureaucracy.

e)Time-boxes do not allow enough time for stringent processes or meeting overhead.

52. Which two ways of creating Development Teams are consistent with Scrum's values?

a) The Chief Product Owner determines the new team structures and assignments.

b) Bring all the developers together and let them self-organize into Development Teams.

c) Managers personally re-assign current subordinates to new teams.

d) Existing teams propose how they would like to go about organizing into the new structure.

e) Managers collaborate to assign individuals to specific teams.

53. Which two statements are true regarding the nature of large-scale software development with Scrum? (Choose 2)

A. A well-ordered Product Backlog can minimize and often eliminate Development Team members working on multiple Scrum Teams during a Sprint.

B. For large-scale software development, Scrum requires having team members be full time on a single team. → Scrum ko yêu cầu team phải full time trong 1 single team, team member có thể làm việc ở nhiều team hoặc shared resource trong 1 vài trường hợp

C. No additions or changes to the core Scrum framework are needed to be successful with Scrum at large scale.

D. A single person working on multiple Scrum Teams is often less productive than one focused on the Sprint Backlog of a single Scrum Team. (chắc chắn đúng)

54. How should multiple Scrum Teams deliver a done, potentially shippable Increment in a Sprint for a project?

a) Each Scrum Team provides a unique done Increment that includes the team's added functionality.

b) Each Scrum Team delivers done Increments of its own area of responsibility. These Increments are integrated into a whole product during stabilization prior to release.  (câu này sai, check trên Open assessment)

c) Functionality not integrated with the work of other Scrum Teams may be delivered as unintegrated Increments. This demonstrates the value created by the Scrum Teams unable to completely integrate their Increments.

d) Each Sprint, all Scrum Teams have a done Increment that integrates with all of the other done Increments from all other Scrum teams on the initiative. The sum of all of Increments is the Increment for that initiative or project. (câu này có thể đúng, check theo Nexus guide “The Integrated Increment represents the sum of all integrated work completed by a Nexus. The Integrated Increment must be usable and potentially releasable which means it must meet the definition of “Done”. The Integrated Increment is inspected at the Nexus Sprint Review.”)

55. To improve average velocity across multiple Scrum teams, analysts are encouraged to employ a “definition of ready” to ensure all items selected during Sprint Planning meetings are actionable

a. False

b. True