- A Development Team selects a set of Product Backlog items for a Sprint Backlog with the intent to get the selected items “done” by the end of the Sprint.  Which three phrases best describe the purpose of a definition of “Done”?

- It provides a template for elements that need to be include in the technical documentation

- It defines what it takes for an Increment to be ready for release

- It guides the Development Team in creating a forecast at the Sprint planning

- It creates transparency over the work inspected at the Sprint Review

- It controls whether the developers have performed their tasks.

- It tracks the percent completeness of a Product backlog item.

- What is included in the Sprint Backlog?

- Use cases

- Tests

- User Stories

- Tasks

- Any of the above.

- Why is the Daily Scrum held at the same time and same place?

- Rooms are hard to book and this lets it be booked in advance.

- The consistency reduces complexity

- The place can be named

- The…

- Does Scrum have a role called “Project Manager”?

- Yes

- No

- A Product Owner wants to advice from the Scrum master about estimating in Scrum. Which of these is the guideline that a Scrum Master should give?

- Estimation are made by the Development Team.

- Estimates are made by PO, But are best checked with the Development Team

- Scrum forbids estimating

- Estimates must be in relative units.

- Product Backlog items must be estimated in story point

- Which three of the following are feedback loops in Scrum?

- Refinement Meeting

- Sprint Review

- Daily Scrum

- Release Planning

- Sprint Retrospective.

- Which of these may a Development Team deliver at the end of sprint?

- Failing unit tests, to identify acceptance tests for the next sprint

- A single document, if that is what the Scrum Master asked for

- An increment of software with the minor known bugs in it

- An increment of working software that is “Done”

- During a Sprint Retrospective, for what is the Scrum Master responsible?

- Summarizing and reporting the discussions to management

- Participating as a Scrum team member and facilitating as requested or needed

- Prioritizing the resulting action items

- Acting as a scribe to capture the Development team’s answers.

- During the Daily Scrum, the Scrum Master’s role is to:

- Lead the discussions of the Development team

- Manage the meeting in a way that each team member has a chance to speak

- Make sure that all 3 questions have been answered

- Teach the Development team to keep the daily Scrum within the 15 minutes.

- All of the above

- Every Scrum Team must have a Product Owner and Scrum Master

- False. A Scrum Master Is only required when asked for by the Development team

- True. Each must be 100% dedicated to the Scrum team

- True. Outcomes are affected by their participation and availability.

- False. A product Owner can be replaced by a business analyst in the Development team

- Choose two responsibilities of a self-organizing Development team

- Report daily progress to stakeholders

- Do the work planned in the Sprint backlog

- Increase velocity

- Pull product backlog items for the sprint

- Recorder the product backlog

- The product owner makes sure the team selects enough from the product backlog item for a sprint to satisfy the stakeholders.

- True

- False

- Which topics should be discussed in the Sprint Review?

- Coding and engineering practices

- Sprint results

- The scrum process, and how it was used during the sprint

- All of the above

- The product Owner must release each Increment to production.

- Without exception

- When it makes sense. (hợp lý)

- Whenever the product is free of defects

- To make sure the Development Team is done every Sprint.

- What are three benefits of self-organization?

- Increased rule compliance

- Increased accuracy of estimates

- Increase creativity

- Increased self-accountability

- Increase commitment

- The product backlog is order by

- Size, where small items are at the top and large items are at the bottom

- Risk, where safer items are at the top, and riskier items are at the botton

- Items are randomly arranged

- Importance, where the most importance items are at the top at all times

- What are two primary ways a scrum master keeps a development team working at its highest level of productivity?

- By keeping high value features high in the product backlog

- By facilitating development team decisions

- By ensuring the meetings start and end at the proper time

- By removing impediments that hinder the development team.

- Which phrase best describes a PO?

- Requirements engineer

- Go-between development team and customers

- Value optimizer

- Team manager

- One of the Scrum events is the Daily Scrum, What are two intended outcomes of the Daily Scrum?

- A shared understanding of the most important work to be undertaken next to achieve the best possible progress toward the sprint goal.

- An update scrum board to make sprint progress transparent for the stakeholder

- An update of completed tasks and of the remaining work so the scrum master can plan the next day.

- New impediments for the scrum master to take care of.

- A status report for the upper management indicating what each individual has done, will be doing, and what is impeding him/her

- Which statement best describes a PO’s responsibility?

- Optimizing the value of the work the Development Team does.

- Managing the project and ensuring that the work meets the commitments to the stakeholders

- Keeping stakeholders at bay

- Directing the Development Team

- Why does a Development Team need a Sprint Goal?

- A sprint goal ensures that all of the Product backlog items selected for the sprint are implemented

- The development team is more focused with a common yet specific goal

- A sprint goal gives purpose to sprint 0

- Sprint goals are not valuable. Everything is known from the product backlog.

- What is the time-box for the Sprint Review?

- As long as needed

- 4 hours for a monthly sprint

- 4 hours and longer as needed

- 2 hours for a monthly sprint

- 1 day

- Which of the following might the scrum team discuss during a Sprint Retrospective?

- Its definition of “Done”

- Skills needed to improve the Development team’s ability to deliver.

- Method of communication

- The way the scrum team does sprint planning

- All of the above

- Which two ways of creating development teams are consistent with scrum’s values?

- Managers collaborate to assign individuals to specific teams

- Existing teams propose how they would like to go about organizing into new structure

- Managers personally re-assign current subordinates to new teams

- Bring all the developers together and let them self-organize into Development teams

- The chief PO determines the new team structures and assignments

- Who can abnormally terminate a sprint?

- The PO

- The Scrum Master

- The Development team or its members

- The stakeholders

- When might a sprint be abnormally (bất thường) terminated?

- When the sales department has an important new opportunity

- When the Development team feels that the work is too hard

- When it becomes clear that not everything will be finished by the end of the sprint

- When the sprint goal becomes obsolete (lỗi thời)

- Who is on Scrum Team?

- Scrum Master

- Development Team

- PO

- PM

- None of the above

- Of the following choices, what is the most effective way a Scrum Master can keep a Development team working at its highest level of productivity?

- Facilitate Development team decisions and remove impediments

- Keep high value features high in the Product backlog

- Prevent changes to backlogs once the sprint begins

- Ensure the meetings start and end at the proper time.

- When a development team is having trouble delivering a working increment because they don’t understand a functional requirement, what should they do?

- Collaborate with the PO to determine what is possible and acceptable

- Add a specialist to the Development team

- Defer the work to a more appropriate sprint

- Partially complete the functionally, and discuss the remaining work at the Sprint review

- When is a sprint over?

- When PO says it is done

- When the time-box expires

- When all the tasks are completed (còn thời gian thì lấy tiếp items từ PB)

- When all Product backlog items meet their definition of “Done”

- When can a Development Team cancel a sprint ?

a. When functional expectations are not well understood.

b. When the Product Owner is absent too often

c. When the selected Product backlog items for the Sprint become unachievable

d. It can’t. Only Product Owners can cancel Sprints

e. When a technical dependency cannot be resolved

- The CEO asks the Development team to add a “very important” item to a sprint that is in progress. What should the development team do ?

a. Add the item to the next Sprint

b. Add the item to the current Sprint and Drop an item of equal size

c. Add the item to the current Sprint without any adjustments

d. Inform the Product Owner so he/she can work with CEO

- What three factors are the best considered when establishing the Sprint length?

a. Sprints must have the same length throughout an organization

b. The level of uncertainty over the technology to be used

c. The frequency at which team formation can be changed

d. The ability to go to market with a product release

e. The risk of  being disconnected from the stakeholders

- Every Development Team should have

a. The competencies and Skills needed to deliver a Done increment in a Sprint

b. At least one representative from each major software engineering discipline (Like QA, Dev, UX)

c. One Lead Developer and no more than 8 other members.

- What are two things a group of 100 people should take into account when they are forming into multiple Scrum Teams?

a) The skills needed for the specific technical layer the team will develop (such as database or UI)

b) The mixture of senior and junior people on each team

c) The effect of team size on the team's ability to work together

d) The mixture of skills in each team to avoid dependencies on external experts

- How much of the Sprint Backlog must be defined during the Sprint Planning meeting?

a. Enough so the Development Team can create its best forecast of what it can do, and to star the first several days of the Sprint

b. Just enough to understand design and architectural implications

c. Just enough to tasks for the Scrum Master to be confident in the Development Team’s understanding of the Sprint

d. The entire Sprint Backlog must be identified and estimated by end of the Sprint Planning meeting

- What is the purpose of a Sprint Review

a. To review the Scrum Team’s activities and processes during the Sprint

b. To inspect product Increment with the stakeholders and collect feedback on next steps

c.To take time to judge the velocity of the project

d. To build team spirit

- A new developer is having continuing conflicts with existing Development Team members and creating a hostile environment. If necessary, who is responsible for removing the team member?

a. The Scrum Master is responsible, because he/she removes impediments.

b. The Product Owner is responsible, because he/she controls the return on investment

c. The hiring manager is responsible, because he/she hires the developer

d. The Development team is responsible, and may need help from the Scrum Master

- Who is responsible for clearly expressing Product Backlog Items?

a. The business analyst who represents the Product Owner in the development Team.

b. The Scrum Master

c. The Product Owner

d. The Scrum Master, or the Scrum Master may have the Development Team do it

- For which is Scrum Master responsible?

a. Keeping track of resource allocation

b. The meetings and the objectives that a Scrum Team sets for itself

c. The Scrum process being adopted and used Property

d. Managing the performance of the Scrum Team

- Sprint burndown charts are an efficient tracking tool because they show

a. How many Product Backlog items remain.

b. As estimate of the total work remaining for the Sprint

c. How many hours have been worked by each Development Team member

d. How much effort has gone into a Sprint

- When multiple teams work together on the same product, each team should maintain a separate Product Backlog

a. True

b. False

- During a Sprint Retrospective, for what is the Product Owner responsible? (Not yet, có thể câu D đúng hơn)

a. Participating as a Scrum Team member

b. Summarizing and reporting the discussions to the stakeholders that he/she represents in the Scrum Team.

c. Capturing requirements for the Product Backlog.

d. The Product Owner should not take part in Sprint Retrospectives

- Which output from Sprint Planning provides the Development Team with a target and overarching direction for the Sprint

a. The Sprint Backlog

b. The release plan

c. The Sprint Goal

d. Sprint Review minutes

- Which Statement best describes Scrum?

a. A defined and predictive process that conforms to the Principles of Scientific Management

b. A complete methodology that defines how to develop software

c. A framework within which complex products in complex environments are developed

d. A cookbook the defines best practices for software development

- Which are properties of the daily Scrum?

a. It is facilitated by the team lead

b. It is free form and designed to promote conversation.

c. Its location and time should remain constant

d. It consists of the Scrum Master asking the Team members the three questions

e. It is fifteen minutes or less in duration

f. It is held first thing in the morning.

- Multiple Scrum Teams working on the same project must have the same Sprint start date

a. True

b. False

- Which of the following best describes an increment of working software?

a. An automated test suite to verify functionality delivered in previous iterations.

b. UML diagrams that describe how to deliver functionality in future iterations.

c. Additional features in useable state that complement those delivered in previous iterations

d. A decomposition of all Product Backlog items into tasks for future Sprint Backlog lists

e.. A new user interface design for functionality delivered in previous iterations

- The development Team should have all the skills needed to:

a. Do all the decelopment work, exxept for specialized testing that requires additional tools and environments

b. Turn Product Backlog items into an Increment of potentially releasable product functionality.

c. Complete the project within the date and cost as calculated by the Product Owner

- Who is the  responsible for engaging the stakeholders?

a. The Development team

b. The Product Owner

c. The bussiness analyst

d. The project manager

e. The team manager

51. What happens if the Development Team cannot complete its work by the end of the sprint?

a. The Sprint is extended temporarily. Lessons are taken to ensure it doesn’t happen again.

b. The Sprint is  extended and future sprints use this new duration.

c. The sprint length holds and the Development Team continuously learns what is actualy possible to do  within a sprint of this length

52. Five new Scrum Teams have been created to build one product. A few of the developers on one of the Development Teams ask the Scrum Master how to  coordinate their work with the other teams. What should the Scrum master do?

a. Collect the Sprint tasks from the teams at the end of their Sprint Planning and merge that into a consolidated plan for the entire sprint

b. Teach the Product owner to  work with  the lead developers on  ordering Product Backlog in a way to avoid too much technical and development overlap during  a Sprint

c. Visit the five teams each day  to inspect that their sprint Backlogs are aligned

d. Teach them that it is their responsibility to work with the other teams to create an integrated Increment

52. What are two responsibilities of testers in a Development Team?

a. Verifying the work of programmers

b. Everyone in the Development Team is responsible for quality

c. Tracking quality metrics

d. Scrum has no “tester” role

e. Finding bugs

53. What is the time-box for the sprint Planning meeting?

a. 8 hours for a monthly Sprint

b. 4 hours for a monthly Sprint

c. Monthly

d. Whenever it is done.

54. What does it mean to say that an event has a time-box

a. The event must take at least a minimum amount of time

b. The event can take no more than a maximum amount of time

c. The event must happen by a given time.

d. The event must happen at a set time

55. You have just been hired by a company new to Scrum. Your management has assigned you to be the Scrum Master of six new Scrum teams. These teams will build one product. Select two conditions you should strive for in this scenario.

a. There should be six Product Owners, reporting to a chief Product Owner

b. Each Scrum team should have a separate product Backlog

c. The product has one Product backlog.

d. There should be only one Product Owner.

e. There should be six Product Owners, one for each Scrum team.

56. How should Product Backlog items be chosen when multiple Scrum teams work from the same Product Backlog?

a. Each Scrum team takes and equal number of items

b. The Development Teams pull in work in agreement with the Product Owner

c. The Product Owner decides

d. The Product Owner should provide each team with its own Product backlog.

e. The Scrum team with the highest velocity pulls Product backlog items first

57.Which does a self-organizing Development Team choose?

a. Product backlog ordering

b. Sprint length

c. When to release, based on its progress

d. How to best accomplish its work

e. Stakeholders for the Sprint Review

58. Which three questions are answered by all Development Team members at the Daily Scrum?

a. What impediments are in my way or in the way of the team?

b. What work did I do yesterday to help the team achieve its goal?

c. Why were you late?

d. How many hours did I spend on the project yesterday?

e. How is the Sprint proceeding?

f. What work am I going to do today to help the team achieve its goal?

59.The purpose of a Sprint is to produce a done Increment of product

a. True

b. False

60. Who is responsible for managing the progress of work during a Sprint?

a. The Scrum Master

b. The Product Owner

c. The most junior member of the Team

d. The Development Team

61. Who Creates a Product Backlog item’s estimate?

a. The Product Owner with input from the Development Team

b. The Development Team after clarifying requirements with the Product Owner

c. The most senior people in the organization, including architects and subject matter experts

d. The Scrum Master

e. The Development team, alone.

62. Which answer best describes the topics covered in sprint planning?

- Who is on the team and what team member roles will be.

- What to do and who will do it.

- What can be done and how to do it.

- What went wrong in the last sprint and what to do differently this sprint.

- How conditions have changed and how the product backlog should evolve.

- Who determines when it is appropriate to update the sprint backlog during a sprint

- The product owner

- The scrum team

- The project manager

- The development team

64.How should product backlog items be chosen when multiple scrum team work from the same product backlog

Each scrum team takes an equal number of items

The product owner decides

The product owner should provide each team with its own product backlog

The development teams pull in work in agreement with the product owner

The scrum team with the highest velocity pulls product backlog item first

- Which does a self-organizing development team choose?

Stakeholders for the sprint review

Product backlog ordering

How to best accomplish its work

Sprint length

When to release, based on its progress

- Who should make sure everyone on the Development Team does his or her task for the Sprint?

A – The Scrum Master

B – The Development team (tự tổ chức)

C – the Product Owner

D – All of the above+

- The length of a sprint should be:

A – No more than one calendar month

B – Short enough to be able to synchronize the development work with other business event

C – Short enough to keep the business risk acceptable to the Product Owner

D - All of these answers are correct

- Which of the following is required by Scrum?

A – Sprint Retrospective

B – Release Planning

C – Sprint Burn down chart

C -  Members Must stand up at the Daily Scrum

D -  All of the above

- When development team determines that it has over-committed itself for a Sprint, who has to be present when reviewing and adjusting the Sprint work selected?

A – The Product Owner and all stakeholders

B – The Product Owner and the Development team

C – The Scrum Master, project manager and Development team

D – The Development Team

- Which three of the following are feedback loops in Scrum

A – Sprint Retrospective

B – Sprint Review

C – Refinement Meeting

D – Release Planning

E- Daily Scrum

- A Scrum Master is working with a Development team that has members in different physical locations. The Development team meets in a variety of meeting rooms and has much to do logistically (For example, set up conference calls) before the Daily Scrum. What action should the Scrum Master take?

A – Ask the development team members to alternate who is responsible for meeting setup

B – Inform management and ask them to solve it

C – Allow the Development team to self-manage and determine for itself what to do.

D – Set up the meeting and tell the development team that is how it will be done

- The Scrum Master observes the Product Owner struggling with ordering the Product backlog. What is an appropriate action for the Scrum Master to take

A – Present the Product Owner with an ordered Product backlog to use

B – offer the Product Owner help in understanding that the goal of ordering the Product Backlog is to maximize value.

C – Suggest Product Owner extend Sprint, so he can have more time to order the Product Backlog

D – Suggest that the Development team does the ordering to be sure that it is a feasible ordering of work

E – Encourage the Product Owner to work with the Development team to see which items technically are faster to implement

- Which of the following are true about the Product Owner role? (choose 3 answer)

A – Multiple people can share the Product Owner role on a Scrum team

B – the Product Owner can be Influenced by a committee

C – The Product Owner role can be played by a committee or a team of people

D – The Product Owner is one person

E – the Product Owner is accountable for ordering the Product backlog

- A Development Team is required to deliver a done Increment by the end of Sprint Select two statements that explain what 'done' means.

- All work to create software that is ready to be released to end users

- All work the Development team is willing to do

- Whatever the product Owner defines as quality

- No work left from the definition of “Done”

- Ready for integration

75. The IT manager asks a Development Team for a status report describing the progress throughout the sprint. The Development Teams asks the Scrum Master for advice. The Scrum Master should:

a. Tell the development team to fit the report into the Sprint  Backlog

b. Tell the development Team to figure it out themselves.

c. Talk to the IT manager and explain that progress in Scrum comes from inspecting  an Increment at the  Sprint Review.

d. Create and deliver the report to the manager herself.

e. Ask the Product Owner to send the manager the report.

76.Who should know the most about the progress toward a business objective or a release?

A – The Project manager

B- Product Owner

C – The Development team

D – The Scrum Master

77. How much time is required after a Sprint to prepare for the next Sprint?

A – Enough time for the Development team to finish the testing from the last Sprint

B – Enough time for the requirements for the next Sprint to be determined and documented

C – the break between Sprint is time-boxed to 1 week for 30 fay Sprints, and usually less for shorter Sprints

D – none. A new Sprint starts immediately following the end of the previous Sprint

E -  All of the above are allowed depending on the situation

78.Which best describes the Product Backlog

A – It is baselined to follow change management processes

B – It contains all foreseeable tasks and requirements from which the Scrum team can develop and maintain a complete project plan

C – It provides just enough information to enable a Scrum team to start the design phase of a product.

D – It is allowed to grow and change as more is learned about the product and its customers

- When does the second sprint start

A – After the customer completes acceptance testing of the first Sprint

B – Once the architectural changes for the second Sprint has been selected

C- After the Produtct Backlog for the second Sprint have  been seleted

D - Immediately after the first sprint

- As the sprint planning meeting progress, the development team sees that the workload is greater than they can handle, which two are valid actions?

A – The Development team work overtime during this Sprint

B- The development team ensure that product owner is aware, starts the sprint and monitors progress

C – Recruit additional Development team members before the work can begin

D- Remove or change selected product backlog items

E – Cancel Sprint

- When is the sprint backlog created?

During the sprint

Prior to the sprint planning meeting

At the beginning of the project

During the sprint planning meeting

- How is management external to the SCRUM team involved in the daily SCRUM ?

A- The Development team self-management and is the only management required at the Daily Scrum.

B - The SCRUM Master speaks on the behalf

C – The Product Owner represents their opinions

D – Management gives an update at the start of each Daily Scrum.

- What is the best suited structure for development team in order to produce integrated increments?

Each development team works only on one technical layer of the system (e.g. GUI, database, middle tier, interfaces)

Each development team develops functionality from beginning to end throughout all technical layers.

- The product owner determines how many product backlog items the development team selects for a sprint

- True, accordingly to what was committed to the stakeholders

- True, but only after confirmation by the resource manager that the team has enough capacity

- True

- False, the scrum master does that

- False

- False, capacity and commitment are the project manager’s responsibility

- What is the accountability of the product owner during sprint 0?

- Gathering, eliciting, and analyzing the requirements that will be inserted into the product backlog

- Make sure enough product backlog items are refined to fill the first 3 sprints

- Make the complete project plan to commit date, budget and scope to the stakeholders

- Determine the composition of the development teams so they have the capacity to deliver the completed forecast

- Every scrum team must have a product owner and scrum master

- False.  A scrum master is only required when asked for by the development team

- True. Each must be 100% dedicated to the scrum team

- True. Outcomes are affected by their participation and availability

- False. A product owner can be replaced by a business analyst in the development team

- Which statement best describes the sprint backlog as outcome of the sprint planning

- It is a complete list of all work to be done in a sprint

- Each task is estimated in hours

- It is the development team‘s plan for the sprint

- It is ordered by the product owner

- Every item has a designated owner

88.What are three benefits of self-organization?

- Increased rule compliance

- Increased commitment

- Increased accuracy of estimates

- increased self-accountability

- increased creativity

- When is it most appropriate for a development team to change the definition of “done”?

- During the sprint retrospective

- During sprint planning

- Prior to starting a new project

- Prior to starting a new sprint

- What happen if development team cannot complete its work by the end of the sprint?

a. The sprint length holds and the development team continuously learn what is actually possible to do within a sprint of this length.

b. The sprint is extended temporarily. Lessons are taken to ensure it doesn’t happen again.

c. The sprint is extended and future sprints use this new duration.

- A scrum master is introducing scrum to a new development team. The development team has decided that a retrospective is unnecessary. What action should the scrum master take?

- Call a meeting between the development team and senior management

- Consult with the product owner to see how he/she feels about the situation

- Begin facilitating productive and useful retrospective

- Comply with the decision of the self-organizing team

- Chose two responsibilities of a self-organizing development team?

- Increase velocity

- Do the work planned in the sprint backlog

- Report daily progress to stakeholders

- Pull product backlog items for the sprint

- Reorder the product backlog

- It two scrum team are added to the development of a product that previously had only one scrum team, what will be the immediate impact on the productivity of the original scrum team?

- Its productivity is likely to increase

- Its productivity is likely to decrease

- Its productivity is likely to stay the same

93.When many scrum team are working on the same product, should all of the increments be integrated every sprint?

- No, that is far too hard and must be done in a hardening sprint

- No, each scrum team stands alone

- Yes, but only for scrum teams whose work has dependencies

- Yes, otherwise the product owners (and stakeholders) may not be able to accurately inspect what is done

- Which technique is the best way the scrum master can ensure that the development team communicates effectively with the product owner?

- Monitor communications between them and facilitate direct collaboration

- Teach the development team to talk in terms of business needs and objectives.

- Act as a go-between for them.

- Teach the product owner about the technologies employed during the sprints

- When a development team is having trouble delivering a working increment because they don’t understand a functional requirement, what should they do?

- Defect the work to a more appropriate sprint

- Collaborate with the product owner to determine what is possible and acceptable

- Partially complete the functionality, and discuss the remaining work at the sprint review

- Add a specialist to the development team

- The sprint goal is a result of sprint planning, as is the sprint backlog

- True

- False

- Which are NOT appropriate topics for the discussion in a Sprint Retrospective?

a. Sprint backlog for the next Sprint

b. The value of work currently represented in the Product backlog

c. team relations

d. Definition of “Done”

e. How the team does its work

100. Cross- functional teams are optimized to work on one technical layer of a system only (e.g. GUI, database, middle tier, interfaces).

a. true

b. false

101. As the Sprint Planning meeting progresses, the Development Team sees that the workload is greater than they can handle. Which two are valid actions?

a. Remove or change selected Product backlog items

b. The Development Team works overtime during this Sprint

c. Cancel the Sprint

d. Recruit additional Development Team members before the work can begin

e. The Development Team ensures that the Product Owner is aware, starts the Sprint, and monitors progress.

102. A properly functioning Scrum team will have at least one release sprint and may well have several

a. True

b. False

103. When is implementation of a Product Backlog item considered complete?

a. When the item has no work remaining in order to be released

b. At the end of the Sprint

c. When all work in the Sprint backlog related to the item is finished

d. When QA reports that the item passed all acceptance criteria

104. A Scrum Team is only allowed to meet with stakeholders during Sprint Review (Not yet)

A. True

B. False

105. In accordance with Scrum theory, how should a group of 100 people be divided into multiple Development Teams? (Not yet)

a. Create a matrix of Skills, seniority, and level of experience to assign people to teams.

b. Check with the allocation department to see who has worked together before and make these the first teams

c. Understanding the product, the product vision and the rules of the Scrum framework, the group divides itself into teams

d. It doesn’t really matter because you can rotate the teams every Sprint to Spread Knowledge

106. At the end of a Sprint a Product backlog item worked on during the Sprint does not meet the definition of “Done”. What two things should happen with the undone Product backlog item?

a. Review the item, add the “Done” part of the estimate to the velocity and create a story for the remaining work.

b. Do not include the item in the increment this Sprint

c. Put it on the Product Backlog for the Product Owner to decide what to do with it

d. If the stakeholders agree, the Product Owner can accept it and release it to the users

108. What is a Development Team responsible for? (check lai hinh)

a. Organizing the work required to meet the Sprint Goal

b. Resolving internal team conflicts

c. Reporting productivity

d. Selecting the Product Owner

109. What activities would a Product Owner typically undertake in the phase between the end of the current Sprint and the start of the next Sprint (Not yet)

a. Update the project plan with stakeholders

b. Refine the Product Backlog

c. Work with the QA departments on the Increment of the current Sprint

d. There are no such activities. The next Sprint stars immediately after the current Sprint

110. A member of the Development Team takes the Scrum Master aside to express his concerns about data security issues. What should the Scrum Master do? (Not yet)

a. Tell the Product Owner to stop further development of features until the issues are fixed.

b. Create a Product Backlog item for security.

c. Add security to the definition of “Done”

d. Go check with the testers

e. Ask the person to share the issue with the team as soon as possible.

111.  What are two good ways for the Development Team to make non-functional requirements visible? (Not yet)

a. Add them to the definition of “Done” so the work is taken care of every Sprint

b. Add them to the Product Backlog and keep the Product Owner posted on the expected

c. Run the integration and regression tests before the end of the Sprint, and capture the open work for the Sprint Backlog of the next Sprint

d. Put them on a separate list on the Scrum board, available for all to see

- Scrum is a methodology that tells in detail how to build software incrementally

- True

- False

- Which outcome is expected as Scrum teams mature?

- They will improve their definition of “Done” to include more stringent criteria?

- The sprint retrospectives will grow to be longer than 4 hours

- A scrum master is no longer needed since they are a mature team now

- Sprint review will no longer be needed

- There is no need for a time-boxed sprint, since time-boxes are only for new scrum

115. During a Sprint Retrospective, the development team proposes moving the Daily Scrum to only occur on Tuesdays and Thursdays. Which two are the most appropriate responses for the Scrum Master?

a. Have the developers vote

b. Consider the request and decide on which days the Daily Scrum should occur

c. Acknowledge and support the self-organizing team’s decision

d. Coach the team on why the Daily Scrum is important as an opportunity to update the plan.

e. Learn why the Development Team wants this and work with them to improve the outcome of the Daily Scrum